LexAI

Legal Document Summarizer

Product Blueprint & Implementation Plan  ·  v1.0

This document covers the complete product vision, page-by-page feature specification, technology stack, team structure, phased build plan, and go-to-market strategy for LexAI — an AI-powered legal document analysis platform.

# 1. Executive summary

LexAI is a web-based legal document summarizer that uses large language models to help non-lawyers and legal professionals understand contracts, identify risks, negotiate better terms, and manage deadlines — all without needing a law degree.

The problem it solves is real and widespread. Millions of people sign contracts they do not fully understand every year — NDAs, employment agreements, leases, SaaS agreements, freelance contracts. Legal review is expensive, slow, and inaccessible to individuals and small businesses. LexAI makes expert-grade contract analysis instant, affordable, and actionable.

| Product name | LexAI — Legal Document Summarizer |
| --- | --- |
| Target users | Founders, freelancers, legal ops teams, small law firms, HR teams |
| Core value prop | Plain-English contract analysis with risk scoring, red flags, and negotiation suggestions |
| Business model | SaaS — freemium with Pro and Team tiers |
| Primary markets | India, US, UK (expandable to all common-law jurisdictions) |
| Tech approach | LLM-powered analysis via API, React frontend, Node.js backend |
| Build timeline | 9 months to v1.0 launch, 12 months to full feature set |

# 2. Product vision & core principles

## 2.1 Vision statement

"Make every person who signs a contract as informed as the lawyer on the other side of the table."

## 2.2 Design principles

Every design and feature decision in LexAI is governed by five principles established during the product design process:

- Plain English first. Every output — summary, flag, clause explanation — must be understandable without legal training. Legalese is translated, never reproduced.

- Risk is the primary signal. The most important thing a user needs to know is whether they should be worried. Risk score, red flags, and verdict lead every view.

- Action over information. The product does not just tell you what a clause says — it tells you what to do about it. Negotiation suggestions, redline language, and fix instructions are first-class features.

- Jurisdictional precision. The same clause means different things in India vs Delaware vs England. LexAI surfaces these differences explicitly rather than giving generic international advice.

- Transparency builds trust. Every AI-generated finding cites its source clause. Every answer in the chat interface shows which clause it came from. The AI disclaimer appears contextually, not buried in a footer.

# 3. Full product page specification

LexAI consists of 12 distinct pages or major views, organised across four product areas. Each was fully designed and specified during the product design process.

## 3.1 Core input & output

| Upload & Analyze Entry point. File upload, paste, URL fetch. Depth selector, doc type, processing pipeline. | Summary page Plain-English overview, risk score, parties, key dates, red flags, obligations, missing clauses. | Clause breakdown Three-column reader. Original text + plain English. Expandable per clause. Flag/clear/review tiers. |
| --- | --- | --- |

| Risk report Full risk dashboard. Score, dimensions, clause balance chart, jurisdiction-specific enforcement notes. | Compare versions Side-by-side diff. Regression detection. Change navigator. Per-change impact annotation. | Ask the doc Document-grounded chat. Clause citations inline. Redline mode. Jurisdiction Q&A. Follow-up chips. |
| --- | --- | --- |

## 3.2 Document management

| Document vault Grid + list views. Risk stripe cards. "Needs attention" strip. Folders, tags, full-text search. | Annotation studio Five highlight colours. Inline comment blocks. AI flags pre-populated. Assign to team member. | Key dates timeline Vertical timeline + mini calendar. Deadline consequences. Reminders. Google Calendar sync. |
| --- | --- | --- |

## 3.3 Compliance & templates

| Compliance checklist Multi-jurisdiction checking. DPDP Act 2023, Indian Contract Act, GDPR. Per-item fix language. | Template library 34 pre-built templates across 7 categories. Jurisdiction variants. Coverage scoring. Custom templates. | Legal glossary 142 terms with plain-English definitions, legal context, jurisdiction notes, and document backlinks. |
| --- | --- | --- |

## 3.4 Collaboration & settings

| Export & share 5 export formats. Granular share-link permissions. Integrations: Notion, Slack, DocuSign, Jira. | Team workspace 5 tabs: Members, Activity, Tasks, Review workflows, Permissions. 4-tier role system. | Settings 9 sections: Profile, Billing, Notifications, Analysis defaults, Jurisdiction, Privacy, Integrations, API, Danger zone. |
| --- | --- | --- |

# 4. Key feature details

## 4.1 AI analysis engine

The core analysis pipeline processes a document through six sequential stages, each producing structured JSON output consumed by the frontend:

- Document parsing — Extract raw text from PDF, DOCX, or plain text input. Identify page structure, headings, and clause boundaries.

- Clause segmentation — Identify and label individual clauses (Confidentiality, Penalties, Assignment, Jurisdiction, etc.) using a fine-tuned classifier.

- Entity extraction — Extract parties, effective dates, expiry dates, governing law, financial amounts, and notice periods.

- Risk assessment — Score each clause on a 0–10 risk scale for the identified receiving party. Aggregate into an overall document risk score across six dimensions: Financial, Term & exit, Jurisdiction, Scope, Assignment, and Boilerplate.

- Plain-English generation — Generate a plain-English summary, per-clause explanation, and negotiation suggestion for each flagged item.

- Compliance mapping — Map document clauses against jurisdiction-specific requirements (Indian Contract Act, DPDP Act 2023, Delaware law, etc.) and produce a pass/partial/fail checklist.

## 4.2 Risk scoring model

The LexAI risk score is a weighted composite across six dimensions. Default weights reflect the Balanced risk model; users can switch to Conservative or Aggressive in Settings.

| Dimension | Weight (Balanced) |
| --- | --- |
| Financial liability | 25% |
| Term & exit | 20% |
| Assignment & control | 20% |
| Scope & purpose | 15% |
| Jurisdiction & enforcement | 15% |
| Boilerplate completeness | 5% |

## 4.3 Compliance checklist system

The compliance checklist validates each document against a curated set of jurisdiction-specific requirements. Each requirement has:

- A plain-English name and legal source citation (e.g. "Indian Contract Act 1872, Section 74")

- A status: Passing, Partial, Failing, or N/A

- A specific required fix with draft language when failing

- A confidence score indicating how certain the AI is of its assessment

Jurisdictions currently supported at launch: India (full), US Delaware (full), England & Wales (full). Planned: Singapore, UAE, EU (GDPR-specific).

## 4.4 Template library

The template library serves three distinct functions, each accessible from any template card:

- Analysis baseline — The AI analyses an uploaded document specifically against what a fair version of that document type should contain, surfacing gaps rather than just risks.

- Compliance checklist — Run jurisdiction-specific requirement checks pre-configured for the template's document type.

- Comparison benchmark — Diff the uploaded document against the template to identify where it deviates from market standard.

Templates are versioned. When relevant legislation changes (e.g. DPDP Act 2023), affected templates are updated and a "New" banner appears on the card. Custom team templates can be uploaded by Admin and Owner roles.

## 4.5 Ask the document

The document chat interface is grounded exclusively in the uploaded document — it does not answer from general legal knowledge alone. Every answer:

- Cites the specific clause it drew from, with a clickable badge linking to the Clause Breakdown page

- Shows the verbatim original text in a source block beneath the explanation

- Flags when the answer has jurisdiction-specific implications with an embedded warning callout

- Suggests follow-up questions based on the topic

Four answer modes are selectable above the input: Ask a question (plain-English explanation), Draft redline language (proposed counter-proposal text), Compare with standard (benchmark against template), and Explain in simpler terms (maximum jargon removal).

# 5. Technology stack

## 5.1 Frontend

| Framework | React 18 with TypeScript |
| --- | --- |
| Routing | React Router v6 |
| State management | Zustand (lightweight, no boilerplate) |
| Styling | Tailwind CSS + CSS custom properties for theming |
| Component library | Radix UI primitives (unstyled, fully accessible) |
| Rich text / PDF viewer | PDF.js for document rendering, custom annotation layer |
| Charts | Recharts for risk score visualisations |
| Build tool | Vite |
| Testing | Vitest + Playwright (E2E) |

## 5.2 Backend

| Runtime | Node.js 20 LTS |
| --- | --- |
| Framework | Fastify (high-throughput, schema-first) |
| API style | REST for CRUD operations, WebSocket for real-time analysis progress |
| Authentication | JWT + refresh tokens; OAuth2 (Google, Microsoft) |
| Job queue | BullMQ (Redis-backed) for async document processing |
| File handling | Multipart upload via Fastify; virus scanning via ClamAV |

## 5.3 AI & analysis

| Primary LLM | Anthropic Claude Sonnet (via API) for analysis and chat |
| --- | --- |
| Clause classifier | Fine-tuned legal BERT model for clause segmentation |
| Document parsing | Apache PDFBox (PDF), mammoth.js (DOCX), custom plain text parser |
| Prompt architecture | Structured JSON output prompts with schema validation |
| Fallback strategy | OpenAI GPT-4o as secondary provider for resilience |

## 5.4 Data & infrastructure

| Primary database | PostgreSQL 16 (documents, analyses, users, teams, annotations) |
| --- | --- |
| Cache / queue | Redis 7 (BullMQ, session cache, rate limiting) |
| File storage | AWS S3 (or compatible — Cloudflare R2 for cost efficiency) |
| Search | PostgreSQL full-text search (pg_trgm) for vault search; Typesense for glossary |
| Hosting | Railway.app (early) → AWS ECS Fargate (scale) |
| CDN | Cloudflare |
| Monitoring | Sentry (errors), Grafana + Prometheus (metrics), Datadog (APM) |
| Data residency | Multi-region: India (ap-south-1), EU (eu-central-1), US (us-east-1) |

## 5.5 Integrations

| Google Drive | OAuth2 + Google Drive API v3 |
| --- | --- |
| Notion | Notion API v1 (database pages) |
| Slack | Slack Bolt SDK (incoming webhooks + slash commands) |
| DocuSign | DocuSign eSignature REST API |
| Jira / Linear | Jira REST API v3 / Linear GraphQL API |
| Google Calendar | Google Calendar API v3 |
| Microsoft 365 | Microsoft Graph API (OneDrive + Word Online) |
| Zapier | Custom Zapier CLI app with trigger and action steps |
| Email | Resend (transactional email), React Email (templates) |

# 6. Phased build plan

The project is structured across five phases over 12 months. Each phase produces a shippable, user-testable product increment.

| Phase | Duration | Key deliverables | Team |
| --- | --- | --- | --- |
| Phase 1 | Months 1–2 | Upload & Analyze, Summary, Clause Breakdown, Risk Report — core analysis pipeline working end to end | 2 FE · 2 BE · 1 AI |
| Phase 2 | Months 3–4 | Document Vault, Compare Versions, Key Dates Timeline, basic team sharing (link + email) | 2 FE · 2 BE · 1 AI |
| Phase 3 | Months 5–6 | Ask the Doc, Annotation Studio, Compliance Checklist, Template Library (initial 20 templates) | 2 FE · 2 BE · 1 AI · 1 Legal |
| Phase 4 | Months 7–9 | Team Workspace, Export & Share, all integrations (Notion, Slack, Google Drive, DocuSign), API + webhooks | 2 FE · 2 BE · 1 AI · 1 PM |
| Phase 5 | Months 10–12 | Legal Glossary, Settings, mobile-optimised views, Singapore/UAE/EU jurisdictions, v1.0 public launch | Full team |

Critical path: Phases 1 and 2 are the minimum viable product. The core loop — upload document, get plain-English summary with risk score, see red flags — must be excellent before building any other feature. Do not expand to Phase 3 until Phase 1 analysis quality passes internal legal review.

# 7. Milestone detail — Phase 1 (months 1–2)

Phase 1 is the most critical phase. Everything that follows depends on getting the AI analysis quality right. Here is the week-by-week build plan:

## Month 1 — Foundation

| Week 1 | Project setup. Repository, CI/CD pipeline, Railway deployment, Postgres schema, auth (JWT + Google OAuth). Empty shell with login. |
| --- | --- |
| Week 2 | Document upload flow. Multipart PDF/DOCX upload, S3 storage, ClamAV scanning, text extraction (PDFBox + mammoth). Raw text visible in UI. |
| Week 3 | AI analysis pipeline v1. Claude API integration, clause segmentation prompt, entity extraction, structured JSON output schema. Analysis runs and returns data. |
| Week 4 | Summary page v1. Risk score ring, plain-English summary paragraph, parties table, key dates, red flags list. End-to-end upload → summary working. |

## Month 2 — Depth & quality

| Week 5 | Clause Breakdown page. Three-column layout, original text with inline highlights, plain-English translations, flag/warn/clear classification. |
| --- | --- |
| Week 6 | Risk Report page. Score band, dimensional breakdown bars, clause balance chart, negotiation suggestions per red flag, missing clauses section. |
| Week 7 | Analysis quality review with legal consultant. Test 20 real-world documents across NDA, employment, lease, SaaS categories. Fix prompt gaps. |
| Week 8 | Polish, performance, and internal beta. Analysis caching, error handling, loading states, mobile layout. 10 beta users with feedback collection. |

# 8. Team structure

## 8.1 Core build team

| Role | Responsibilities |
| --- | --- |
| Founder / Product | Product decisions, user research, legal consultant liaison, investor relations, go-to-market |
| Frontend engineer (×2) | React UI, component library, PDF viewer, annotation layer, mobile views |
| Backend engineer (×2) | API, auth, job queue, file handling, database schema, integrations |
| AI / ML engineer (×1) | Prompt architecture, clause classifier, analysis pipeline, quality benchmarking |
| Legal consultant (part-time) | Template accuracy review, compliance checklist validation, red flag calibration |
| Designer (part-time) | Design system refinement, new component design, marketing assets |

## 8.2 Phase 4+ additions

- Product manager — to handle roadmap, sprint planning, and stakeholder communication as team grows beyond 6 people.

- DevOps / infrastructure engineer — to manage AWS migration, multi-region deployment, and security compliance.

- Customer success — to onboard legal ops and law firm clients, gather feedback, and reduce churn.

# 9. Business model

## 9.1 Pricing tiers

| Tier | Price & features |
| --- | --- |
| Free | ₹0 / $0 — 3 analyses/month, Summary + Risk Report only, 7-day vault retention, no team features |
| Pro | ₹999 / $12 per month — 50 analyses/month, all pages, Ask the Doc, Compliance Checklist, 2 GB vault, 1 user |
| Team | ₹2,499 / $29 per month — 100 analyses/month, 6 seats, Team Workspace, all integrations, 10 GB vault, API access |
| Enterprise | Custom — Unlimited analyses, custom jurisdictions, SSO, dedicated support, data residency choice, SLA |

## 9.2 Revenue model

- Primary: Monthly SaaS subscriptions (Pro and Team tiers)

- Secondary: Enterprise contracts (law firms, legal ops teams, large corporates)

- Tertiary: API access for developers building legal workflow tools on top of LexAI

- Future: Legal template marketplace (premium jurisdiction-specific templates contributed by vetted lawyers)

## 9.3 Unit economics targets (Year 1)

| Metric | Target |
| --- | --- |
| MRR at month 6 | ₹5L ($6,000) |
| MRR at month 12 | ₹25L ($30,000) |
| Paid users at month 12 | 1,000 Pro + 50 Team workspaces |
| CAC (blended) | < ₹2,000 ($24) |
| LTV (Pro) | > ₹12,000 ($145) — 12-month average retention |
| LTV:CAC ratio | > 6× |
| Gross margin | > 75% (LLM API cost is primary COGS) |

# 10. Go-to-market strategy

## 10.1 Target user segments (priority order)

- Founders and startup operators — signing vendor NDAs, employment contracts, and SaaS agreements without legal counsel. High pain, high willingness to pay if product is instant and reliable.

- Freelancers and independent contractors — reviewing client agreements, service contracts, and IP assignment clauses. Underserved by traditional legal tools.

- Small law firms — using LexAI for first-pass review to save associate time. High-volume, high-LTV segment if product quality meets professional bar.

- Legal ops teams at mid-size companies — managing 20–200 contracts per month. Team plan, integrations with Notion/Jira, compliance checklists.

## 10.2 Launch channels

- Product Hunt launch — Day 1 visibility, early adopter community, PR hook

- Hacker News "Show HN" — technical credibility, founder-friendly audience

- India-specific: LinkedIn outreach to startup founders and legal ops communities, Startup India ecosystem

- Content marketing — "Understanding your NDA" series, jurisdiction-specific guides (India DPDP Act explainers)

- SEO — long-tail legal document queries: "is my NDA enforceable in India", "what does liquidated damages mean"

- Referral program — existing users get 1 free month per referred paid user

## 10.3 Competitive positioning

| Competitor | LexAI differentiation |
| --- | --- |
| DocuSign (CLM) | LexAI focuses on understanding, not just signing. 10× cheaper, no enterprise sales cycle. |
| Kira / Luminance | Enterprise-only, $50k+ ACV. LexAI is self-serve, affordable, and designed for non-lawyers. |
| ChatGPT (DIY) | No document grounding, no citation, no jurisdiction-specific compliance. LexAI is purpose-built. |
| Harvey AI | Built for law firms with existing legal knowledge. LexAI is for the person on the other side of the table. |
| Spellbook | Google Docs plugin. LexAI is a standalone product with vault, timeline, and team features. |

# 11. Risks & mitigations

| Risk | Mitigation |
| --- | --- |
| AI hallucination on legal clauses | Every finding cites its source clause. Users can verify. Prominent AI disclaimer. Legal consultant QA on every release. |
| LLM API cost at scale | Cache analysis results. Implement tiered analysis depth. Negotiate volume pricing. Build fine-tuned model as fallback. |
| Regulatory risk (AI + legal advice) | Product is explicitly not legal advice. Disclaimer on every analysis. Terms of service prohibit reliance without counsel. |
| Data security breach | End-to-end encryption at rest and in transit. SOC 2 Type II target by month 12. Pen test before launch. No document training. |
| Jurisdictional inaccuracy | Legal consultant review of all compliance checklists. User flagging mechanism. Conservative defaults (err toward flagging). |
| Slow adoption among law firms | Focus on individual founders first. Law firm segment is Phase 4+ with dedicated onboarding and API offering. |

# 12. Success metrics

## 12.1 Product quality metrics

- Analysis accuracy rate — % of flags validated as correct by legal consultant review. Target: > 90% at launch.

- False positive rate — % of "High risk" flags that are not actually high risk. Target: < 10%.

- Time to first insight — seconds from upload to first summary display. Target: < 15 seconds for full analysis.

- Chat answer relevance — user ratings on Ask the Doc answers. Target: > 85% rated helpful.

## 12.2 Product engagement metrics

- Week 1 retention — % of users who return within 7 days of first analysis. Target: > 40%.

- Month 1 retention — % of users who return within 30 days. Target: > 25%.

- Analyses per active user per month. Target: > 3 (indicates habitual use, not trial).

- Feature depth score — average number of distinct pages visited per session. Target: > 3.

## 12.3 Business metrics

- Free → Pro conversion rate. Target: > 8%.

- Monthly churn rate. Target: < 3% (Pro), < 2% (Team).

- Net Promoter Score. Target: > 45.

- Revenue per employee. Target: > ₹60L ($72k) by month 12.

# 13. Immediate next steps — first 30 days

This section is the concrete action plan for the first month. Each item is a blocker for everything that follows.

- Register the company and open a business bank account. Required for API billing, payment processor onboarding, and contractor payments.

- Choose a domain and set up email. lexai.app or similar. Configure Google Workspace for team communication.

- Set up the technical foundation. GitHub organisation, main repository, Railway project, Postgres instance, Redis instance, S3 bucket. Deploy a "hello world" to the production URL.

- Get Anthropic API access. Sign up for Claude API, understand pricing tiers, set up billing alerts. Run 10 test analyses manually to calibrate prompt quality before building UI.

- Hire or contract the first frontend and backend engineer. Use a technical screen that includes building a small document parsing + display prototype.

- Engage a legal consultant. Part-time (10 hours/month) lawyer with contract law experience in India and the US. Will review template accuracy and compliance checklist before launch.

- Build the document upload + extraction pipeline. By end of week 2, raw text should be extractable from any PDF or DOCX dropped into the system.

- Run the first end-to-end analysis. Upload a real NDA. Get a structured JSON response from Claude. Display it in a rough UI. Share with 3 potential users for feedback.

- Set up analytics. PostHog for product analytics (self-hosted for privacy), Sentry for error tracking, a simple uptime monitor.

- Start a waitlist. A single landing page explaining what LexAI does. Collect email addresses. Target 200 waitlist signups before Phase 1 ships.

# Appendix A — Full page inventory

Complete list of all 15 product surfaces designed and specified:

| Page / surface | Primary purpose |
| --- | --- |
| Upload & Analyze | Entry point — three input methods (upload, paste, URL), doc type, analysis depth selector |
| Summary | Plain-English executive summary with risk score, parties, dates, flags, obligations |
| Clause Breakdown | Per-clause reader with original text, plain English, flags, negotiation tips |
| Risk Report | Risk dashboard with score, dimensions, clause balance, missing clauses, benchmark |
| Compare Versions | Side-by-side diff with regression detection and per-change impact annotation |
| Ask the Doc | Grounded document chat with citation badges, redline mode, jurisdiction Q&A |
| Document Vault | Document library with risk-stripe cards, folders, full-text search, "needs attention" strip |
| Annotation Studio | Five-colour highlight system, inline comments, AI flag pre-population, team assignment |
| Key Dates Timeline | Vertical timeline with consequence language, reminders, Google Calendar sync |
| Compliance Checklist | Multi-jurisdiction requirement checking with per-item status and fix language |
| Template Library | 34 templates across 7 categories with jurisdiction variants and coverage scoring |
| Legal Glossary | 142 terms with plain-English definitions, jurisdiction notes, document backlinks |
| Export & Share | 5 export formats, granular link permissions, integrations, export history |
| Team Workspace | 5-tab collaboration hub: Members, Activity, Tasks, Review workflows, Permissions |
| Settings & Integrations | 9 settings sections, 8 integrations, API & webhooks, danger zone |

# Appendix B — Glossary of internal terms

| Term | Definition |
| --- | --- |
| Analysis baseline | A template used as the reference standard against which an uploaded document is compared |
| Clause balance | The count of clauses that favour each party, visualised as a bar chart |
| Coverage score | The number of standard protections included in a template out of the maximum possible |
| Flag | A clause identified as critically problematic — do not sign without negotiation |
| Red flag | Synonym for flag — used in user-facing copy |
| Review item | A clause that warrants consideration but is not necessarily a blocker |
| Risk dimension | One of six categories used to calculate the overall risk score |
| Sunset clause | A clause that specifies an end date for the confidentiality obligation |
| Template | A pre-built document standard used as an analysis baseline or compliance benchmark |
| Vault | The document library where all analyses are stored and organised |

LexAI Project Outline · v1.0 · Confidential